# Refining the MVP Scope

Right now our concept includes:

- IMO data model

- Dynamic form builder

- Rules engine (Red/Amber/Green)

- External data ingestion (AIS, Weather, eDeckLog)

- Consumer formatting engine

- Multi-format outputs (PDF, Excel, API)

- AI field selection

- Temporal reconciliation

That is powerful — but too broad for £50–£100k seed.

We need:

The smallest version that proves the core thesis.

## 🎯 Core Thesis to Prove

- Data can be entered once onboard

- It can generate multiple stakeholder-specific outputs

- It reduces duplication

- It improves consistency

Everything else is optional at MVP stage.

# ✅ Recommended MVP Scope (Lean & Investable)

## 1️⃣ Focus on One Report Type First

Start with:

Noon Report

Why?

- Daily

- Multi-recipient

- High duplication

- Commercially sensitive

- Universally used

Arrival/Departure/Off-hire/Bunker can follow later.

## 2️⃣ Manual Field Selection (No AI Yet)

Remove AI field suggestion for MVP.

Instead:

- Hardcode 1–2 vessel types (e.g., Handymax bulk / MR tanker)

- Define 40–60 core fields

- Use IMO compendium structure manually

AI can be Phase 2.

## 3️⃣ Simple Validation Rules (Light Version)

Include:

- Numeric range validation

- Required fields

- Basic plausibility checks

Exclude:

- Advanced anomaly detection

- Predictive validation

- Cross-voyage analytics

Just enough to demonstrate value.

## 4️⃣ Output Engine — Limit Formats

For MVP include:

- Email (formatted)

- Excel export

Exclude initially:

- Push API

- Pull API

- Fully dynamic naming per consumer

Instead:

- Allow 2–3 configurable recipient templates

- Basic field selection per recipient

That proves multi-output capability without overbuilding.

## 5️⃣ No External Data Integration (Yet)

Do NOT build AIS or weather feeds in MVP.

Instead:

- Keep architecture “integration ready”

- But manually entered only

Why?
External integrations consume time and introduce:

- API dependencies

- Data alignment issues

- Complexity

They are Phase 2 differentiators.

## 6️⃣ No Temporal Reconciliation (Yet)

Bridge & Engine separation can be a future enhancement.

For MVP:

- Single consolidated form

- Modular sections (Engine / Deck)

- But one submission

# 🔵 Clean MVP Definition

MVP =

A Noon Reporting Platform that:

- Uses structured IMO-based fields

- Applies basic validation rules

- Allows fleet-level field configuration

- Generates multiple recipient-specific outputs (email + Excel)

- Demonstrates reduction of duplicated data entry

That’s it.

And that is fully achievable within seed capital.